Critical action items from Sthabiso’s demo Friday 27th Feb 2026:

| Task | Description | Action | Accept | Status |
| --- | --- | --- | --- | --- |
| Products & Pricing (Admin + TB flows) |  |  |  |  |
|  | Use the real product list (no made-up items) | Replace placeholders with the bank’s actual product catalogue (e.g., Payments, RTGS, etc.) and group by category. | Product dropdowns show only real products, grouped by category; list matches source of truth. | Not done |
|  | Concession capture must show the actual amount (not only %) | In the concession UI, display/compute and persist the amount alongside (or instead of) the percentage. | When a concession is entered, the “client savings”/price shown includes actual Rand amount; percentage is optional/secondary. | Not done |
|  | VAT display clarity (Incl. / Excl. VAT) and tax-exempt handling | Where pricing is shown, display both Incl. VAT and Excl. VAT columns when the product/line is VAT-applicable; if VAT-exempt, show a clear “VAT Exempt” badge and suppress the irrelevant column. | For taxable items, both columns appear and reconcile; for exempt items, only the relevant value is shown with an “Exempt” indicator. | Done |
|  | Remove the confusing “configured” indicator in multi-select context | Hide/eliminate the “Products selected to configure / configured” status block that doesn’t add value—only show the top selection summary when multiple products are chosen. | No redundant “configured” panel; selection summary is clear and compact. | Don’t do this – I figured out what it is for |
|  | Use meaningful data for the demo | Load sample client data (to be sourced from Sindi) so screens “look real.” | Client/product pages show believable names, CIS profile, and products as per the supplied sample dataset. | Not done |
| Concession Lifecycle & Approvals |  |  |  |  |
|  | Approval list ordered by most recent first | Sort the concession approval inbox by Newest on top (submitted date, then updated date). | The newest item appears at the top by default; user can still sort/filter. | Not Done |
|  | Fix Approve/Reject action failures | Investigate and resolve the current approve/reject failure in the detailed approval screen. | Both actions complete, return success toasts, and update status without error. | Done |
|  | Approval detail screen must show the right context | Ensure the detail page includes client info, agreement details, workflow progress, and the products under concession. | Approver can decide without navigating elsewhere; all needed context is visible in one screen. | Done |
|  | Limit Sector Head (Pricing Manager) role to approvals only | For Sector Head (Pricing Manager) profile, hide configuration/ops features; leave only “Approve” (and required lists/search). | Sector Head (Pricing Manager) sees an approvals-first UI; no config or admin menus are visible. | Done |
|  | Post-approval, pricing should be locked | Once a concession is approved, lock pricing for the client/product as per rules; show a “Locked” state | Downstream edits require a new request; “Locked” badge/state is visible. | Not done |
| Campaigns / Price Reviews (Naming & Purpose) |  |  |  |  |
|  | Rename “Campaigns” to something clearer (e.g., “Price Reviews” or “Bulk Updates”) | Replace “Campaigns” label and copy with wording that conveys system-wide actions like annual price increases or bulk reviews. Add in-screen help text explaining scope. | Users understand this area is for system-wide, scheduled or ad-hoc bulk pricing operations; help text/tooltips render correctly. | Don’t see the option in any of the profiles – let’s leave it like that for now. |
|  | Fix broken explanatory text/tooltips in this area | Restore the “this screen explains each function” panels/tooltips that are currently broken. | Explanations load reliably; no placeholder or broken copy. | All Done, except: System admin profile: Product pricing, Pricing rules setup, Client metadata, regional tax config, client data import and approver group management – missing the information tooltip. |
| Operations (OPS) – Dashboards, Events, Billing, Collections |  |  |  |  |
|  | Keep OPS views “basic first” (de-fancy the UI) | Prioritize simple, primary KPIs and workflows over advanced widgets; start with Dashboard → Event Trace → Billing Cycles → Collections → Event Ingest Monitoring. | OPS landing page surfaces the essentials; advanced sections are secondary. | Done |
|  | Event Trace – clear client/transaction lookup | Ensure OPS can trace customer-reported billing issues by id/date quickly; keep 24-hour volumes visible | Searching a transaction shows its full rating/pricing path and VAT logic. | Done |
|  | Billing Cycles – status & totals | Present for each cycle: status, run time, #transactions, base amount, VAT, total amount; indicate completion state. | December/January examples show successful runs with totals and statuses. | Done |
|  | Collections – list of generated collection files | Show generated collection files with channel/source, period, totals, file name, and delivery status to Core Banking. | OPS sees when/what was generated and whether it was sent/acknowledged. | Done |
|  | Event Ingest Monitoring – align look & metadata with Collections | Mirror the Collections table style: file name/source, received timestamp, count, validation status, and errors. | OPS can reconcile inbound files with processed events at a glance. | Can’t see this – please demo how it’s done |
|  | Hide “Adjustments” for now (unclear use case) | Remove or feature-flag the Adjustments module until a concrete use case is agreed. | Module no longer appears in navigation for general users. | Happy with this – please don’t remove. |
|  | Expose bill calculation visibility (per client + aggregate) | In OPS, provide a Bill Calculation view: top card = aggregate for period; table = per client totals; drill-down to line items. | OPS can answer “how much will we bill this client” for a period; aligns to demo need Sthabiso flagged as a gap. | Done |
| Pricing Configuration (Admin) |  |  |  |  |
|  | “Pricing Configuration” must show all existing configurations | On click, list existing price configurations (search/filter), with Edit and Add New. | Admins can discover and modify configurations without hunting. | Done |
|  | Manage Categories – visible and editable | Ensure Manage Categories is the discoverable entry-point to adjust categories tied to products and price rules. | Categories present and editable; changes reflect in product grouping. | Not done – need to use ‘real’ data for this |
|  | Price Rule Setup – fix rendering/layout | Correct the UI rendering for rule models (Normal/Max/etc.), so editing is clear and responsive. | Rule edit screens render correctly across supported browsers. | Done |
| Client Data Ingest |  |  |  |  |
|  | Prefer a system interface over spreadsheets | Provide an API/interface for client data ingestion (aligned with existing event interfaces); if spreadsheets are allowed, strictly validate against a schema. | Uploads/API calls enforce required fields; bad rows are rejected with actionable errors. | Not Done – maybe in the backend but I can’t see this |
| Demo/Narrative Readiness |  |  |  |  |
|  | Streamlined demo path (TB → Approver → OPS) | Script and, if possible, automate the demo: - TB searches client → selects product(s) → captures concession (shows Rand amount, VAT logic) → submits. - Sector Head (Pricing Manager) approves in detailed view (newest on top; actions work). - OPS shows event arrival & bill calculation totals; shows collection file exists. | End-to-end demo runs without manual fixes; timing under ~10–12 minutes. | In progress |
|  | Replace placeholders with realistic sample data | Load the sample dataset from Sindi so every screen looks production-like. | Names/IDs/products are coherent across TB, Approvals, and OPS views. | Not Done |
|  | Suggested Priorities (Phase Now vs. Next) | - Demo-critical): 1, 2, 3, 4, 6, 7, 8, 9, 10, 13–17, 19, 20, 22, 24, 25. - Next (Post-demo hardening): 5, 11, 12, 18, 21, 23. |  | In Progress |

Open Clarifications (to confirm with the team)

- Exact label to replace “Campaigns” (e.g., “Price Reviews” vs. “Bulk Price Ops”).

- Concession amount/percentage: do we require both or is amount mandatory and % optional?

- Bill calc drill-down: how deep (event-line vs. charge type vs. product)?

- Roles/permissions for OPS sub-menus post-demo.