Critical action items from Sthabiso’s demo Friday 27th Feb 2026:

1) Products & Pricing (Admin + TB flows)

- Use the real product list (no made-up items)

  - Action: Replace placeholders with the bank’s actual product catalogue (e.g., Payments, RTGS, etc.) and group by category.

  - Accept: Product dropdowns show only real products, grouped by category; list matches source of truth.

- Concession capture must show the actual amount (not only %)

  - Action: In the concession UI, display/compute and persist the amount alongside (or instead of) the percentage.

  - Accept: When a concession is entered, the “client savings”/price shown includes actual Rand amount; percentage is optional/secondary.

- VAT display clarity (Incl. / Excl. VAT) and tax-exempt handling

  - Action: Where pricing is shown, display both Incl. VAT and Excl. VAT columns when the product/line is VAT-applicable; if VAT-exempt, show a clear “VAT Exempt” badge and suppress the irrelevant column.

  - Accept: For taxable items, both columns appear and reconcile; for exempt items, only the relevant value is shown with an “Exempt” indicator.

- Remove the confusing “configured” indicator in multi-select context

  - Action: Hide/eliminate the “Products selected to configure / configured” status block that doesn’t add value—only show the top selection summary when multiple products are chosen.

  - Accept: No redundant “configured” panel; selection summary is clear and compact.

- Use meaningful data for the demo

  - Action: Load sample client data (to be sourced from Sindi) so screens “look real.”

  - Accept: Client/product pages show believable names, CIS profile, and products as per the supplied sample dataset.

2) Concession Lifecycle & Approvals

- Approval list ordered by most recent first

  - Action: Sort the concession approval inbox by Newest on top (submitted date, then updated date).

  - Accept: The newest item appears at the top by default; user can still sort/filter.

- Fix Approve/Reject action failures

  - Action: Investigate and resolve the current approve/reject failure in the detailed approval screen.

  - Accept: Both actions complete, return success toasts, and update status without error.

- Approval detail screen must show the right context

  - Action: Ensure the detail page includes client info, agreement details, workflow progress, and the products under concession.

  - Accept: Approver can decide without navigating elsewhere; all needed context is visible in one screen.

- Limit Sector Head (Pricing Manager) role to approvals only

  - Action: For Sector Head (Pricing Manager) profile, hide configuration/ops features; leave only “Approve” (and required lists/search).

  - Accept: Sector Head (Pricing Manager) sees an approvals-first UI; no config or admin menus are visible.

- Post-approval, pricing should be locked

- Action: Once a concession is approved, lock pricing for the client/product as per rules; show a “Locked” state.

- Accept: Downstream edits require a new request; “Locked” badge/state is visible.

3) Campaigns / Price Reviews (Naming & Purpose)

- Rename “Campaigns” to something clearer (e.g., “Price Reviews” or “Bulk Updates”)

- Action: Replace “Campaigns” label and copy with wording that conveys system-wide actions like annual price increases or bulk reviews. Add in-screen help text explaining scope.

- Accept: Users understand this area is for system-wide, scheduled or ad-hoc bulk pricing operations; help text/tooltips render correctly.

- Fix broken explanatory text/tooltips in this area

- Action: Restore the “this screen explains each function” panels/tooltips that are currently broken.

- Accept: Explanations load reliably; no placeholder or broken copy.

4) Operations (OPS) – Dashboards, Events, Billing, Collections

- Keep OPS views “basic first” (de-fancy the UI)

- Action: Prioritize simple, primary KPIs and workflows over advanced widgets; start with Dashboard → Event Trace → Billing Cycles → Collections → Event Ingest Monitoring.

- Accept: OPS landing page surfaces the essentials; advanced sections are secondary.

- Event Trace – clear client/transaction lookup

- Action: Ensure OPS can trace customer-reported billing issues by id/date quickly; keep 24-hour volumes visible.

- Accept: Searching a transaction shows its full rating/pricing path and VAT logic.

- Billing Cycles – status & totals

- Action: Present for each cycle: status, run time, #transactions, base amount, VAT, total amount; indicate completion state.

- Accept: December/January examples show successful runs with totals and statuses.

- Collections – list of generated collection files

- Action: Show generated collection files with channel/source, period, totals, file name, and delivery status to Core Banking.

- Accept: OPS sees when/what was generated and whether it was sent/acknowledged.

- Event Ingest Monitoring – align look & metadata with Collections

- Action: Mirror the Collections table style: file name/source, received timestamp, count, validation status, and errors.

- Accept: OPS can reconcile inbound files with processed events at a glance.

- Hide “Adjustments” for now (unclear use case)

- Action: Remove or feature-flag the Adjustments module until a concrete use case is agreed.

- Accept: Module no longer appears in navigation for general users.

- Expose bill calculation visibility (per client + aggregate)

- Action: In OPS, provide a Bill Calculation view: top card = aggregate for period; table = per client totals; drill-down to line items.

- Accept: OPS can answer “how much will we bill this client” for a period; aligns to demo need Sthabiso flagged as a gap.

5) Pricing Configuration (Admin)

- “Pricing Configuration” must show all existing configurations

- Action: On click, list existing price configurations (search/filter), with Edit and Add New.

- Accept: Admins can discover and modify configurations without hunting.

- Manage Categories – visible and editable

- Action: Ensure Manage Categories is the discoverable entry-point to adjust categories tied to products and price rules.

- Accept: Categories present and editable; changes reflect in product grouping.

- Price Rule Setup – fix rendering/layout

- Action: Correct the UI rendering for rule models (Normal/Max/etc.), so editing is clear and responsive.

- Accept: Rule edit screens render correctly across supported browsers.

6) Client Data Ingest

- Prefer a system interface over spreadsheets

- Action: Provide an API/interface for client data ingestion (aligned with existing event interfaces); if spreadsheets are allowed, strictly validate against a schema.

- Accept: Uploads/API calls enforce required fields; bad rows are rejected with actionable errors.

7) Demo/Narrative Readiness

- Streamlined demo path (TB → Approver → OPS)

- Action: Script and, if possible, automate the demo:

  - TB searches client → selects product(s) → captures concession (shows Rand amount, VAT logic) → submits.

  - Sector Head (Pricing Manager) approves in detailed view (newest on top; actions work).

  - OPS shows event arrival & bill calculation totals; shows collection file exists.

- Accept: End-to-end demo runs without manual fixes; timing under ~10–12 minutes.

- Replace placeholders with realistic sample data

- Action: Load the sample dataset from Sindi so every screen looks production-like.

- Accept: Names/IDs/products are coherent across TB, Approvals, and OPS views.

Suggested Priorities (Phase Now vs. Next)

- Now (Demo-critical): 1, 2, 3, 4, 6, 7, 8, 9, 10, 13–17, 19, 20, 22, 24, 25.

- Next (Post-demo hardening): 5, 11, 12, 18, 21, 23.

Open Clarifications (to confirm with the team)

- Exact label to replace “Campaigns” (e.g., “Price Reviews” vs. “Bulk Price Ops”).

- Concession amount/percentage: do we require both or is amount mandatory and % optional?

- Bill calc drill-down: how deep (event-line vs. charge type vs. product)?

- Roles/permissions for OPS sub-menus post-demo.